REFACTRON Comprehensive MVP Plan Safety-First Refactoring for Production Codebases v1.1.0; 5 Weeks; March 2026. Repo Connect: ✅ COMPLETE ¦ Current: v1.0.15 on PyPI

🎯 North Star — The One Sentence That Governs Every Decision "I ran Refactron on my production codebase. It found real issues, fixed the safe ones, and proved — with evidence — that nothing would break." Every feature in this plan exists to make a developer able to say that sentence. If a feature does not serve that sentence, it is not in this MVP.

# Contents

# Part 1 — What We Are Starting From

## 1.1  What Is Confirmed Built and Stable

The following modules are live at v1.0.15 on PyPI. They are tested, functional, and ship as-is in the MVP. The mandate is to stabilise them — not rewrite them.

| Module | Location | Status |
| --- | --- | --- |
| Core Orchestrator | core/refactron.py | ✅ Stable — ship as-is |
| 8 Rule Analyzers | analyzers/ | ✅ Stable — 96.8% test coverage |
| 5 Complex Refactorers | refactorers/ | ✅ Stable |
| 14 Auto-Fixers | autofix/ | ✅ Stable — needs --dry-run flag added |
| BackupRollbackSystem | core/backup.py | ✅ Stable — reactive only, pre-MVP |
| AST Cache + Incremental | core/cache.py | ✅ Stable — needs SHA-256 hash fix |
| CI/CD Gateway | cicd/ | ✅ Stable |
| CLI (10 commands) | cli.py | ✅ Stable |
| Config System (YAML) | core/config*.py | ✅ Stable |
| Repo Connect | cli/repo.py | ✅ COMPLETE — excluded from MVP scope |

## 1.2  What Is Partial and Needs Gating

These modules exist but are not reliable enough to ship as default behavior. They will be wrapped in exception isolation and kept in dispatch with visible warnings (Option B decision). They are NOT disabled — they fail transparently.

| Module | Location | Required Action |
| --- | --- | --- |
| LLM Orchestrator | llm/ | 🟡 No reliability layer — exclude from MVP entirely |
| RAG System | rag/ | 🟡 No quality validation — exclude from MVP entirely |
| TaintAnalyzer | analysis/taint.py | 🟡 Wrap in try/except — show visible skip warning |
| DataFlowAnalyzer | analysis/data_flow.py | 🟡 Wrap in try/except — show visible skip warning |
| SafetyGate | llm/safety.py | 🟡 Guards LLM only — not relevant without LLM in MVP |

⚠️ Option B Decision — Transparent Degradation, Not Silent Failure TaintAnalyzer and DataFlowAnalyzer stay in the dispatch pipeline, exception-isolated. When they hit an unusual AST node, output must show: ⚠ TaintAnalyzer skipped src/api/views.py — Unsupported AST node (walrus operator, line 47) ⚠ This file was NOT checked for taint vulnerabilities. A file that was skipped must NEVER appear the same as a file that was checked and found clean. Track and display the skip rate. If it exceeds 10% of files, escalate to hardening immediately.

## 1.3  The Critical Gap — What Is Completely Missing

🔴 The Gap Between the Motto and the Reality Motto: "Safety-First Refactoring for Production Codebases" Current reality: BackupRollback (recovers after failure). FixRiskLevel (a label, not a proof). Neither of these PROVES a transform is safe before the filesystem is modified. The Verification Engine — the system that actually proves safety — does not exist yet. Building it is the entire MVP.

| Missing System | Why This Is Critical |
| --- | --- |
| Verification Engine | Nothing currently proves a transform is safe before the real file is touched |
| --dry-run on autofix | Developers cannot preview changes without writing to disk — table-stakes for any autofix tool |
| Test Suite Gate | Existing tests are never run after a transform — regression breakage goes undetected |
| refactron verify command | The standalone CLI command that proves safety does not exist |
| Import Integrity Check | No detection of broken imports or new circular dependencies after a transform |
| SHA-256 cache invalidation | mtime-only cache will serve stale ASTs after file edits — wrong analysis results |

# Part 2 — Definitive MVP Scope

📌 The Single Decision Filter "Does this feature directly prove that a refactoring is safe?" If yes → it is in the MVP. If no → write it in BACKLOG.md and do not touch it until after the MVP ships. This filter has already been applied. Everything below passed it.

## 2.1  The Five Hero Commands — Nothing More

These five commands are the entire MVP. They must work flawlessly on any real Python codebase before v1.1.0 ships. Not four of five. All five.

| Command | What It Proves |
| --- | --- |
| refactron analyze . | Deep static analysis — 8 analyzers, rich output grouped by severity, actionable messages |
| refactron autofix . --dry-run | Preview every proposed fix as a unified diff — nothing written to disk |
| refactron autofix . --verify | Apply only fixes that pass all 3 verification checks — block everything else |
| refactron verify <file> --against <original> | Standalone verification — runs all 3 checks, usable in CI without autofix |
| refactron rollback | Undo any applied fix — restores from backup, zero developer action required |

## 2.2  What Is Explicitly NOT In This MVP

These belong in BACKLOG.md. Writing them here so they are acknowledged and then closed.

| Feature | Why Post-MVP |
| --- | --- |
| LLM / RAG Integration | Verification must work perfectly without AI. Intelligence is layered on top of proven safety. |
| Pattern Learning Engine | Requires real user feedback data to produce anything meaningful. Useless before users exist. |
| Semantic Equivalence Check | Post-MVP verification layer. Added after test gate is proven solid. |
| Type Consistency Check (mypy) | Optional, configurable. Not needed to prove basic safety. |
| SARIF Output Format | Enterprise CI unlock. Prioritise after SMB validation. |
| Prometheus / Telemetry | No users means nothing meaningful to observe. |
| refactron init command | Quality of life. Does not prove safety. |
| VSCode Extension | CLI must be perfect first. Extension is CLI under the hood. |
| Multi-Language Support | Python-only until the model is validated. |

## 2.3  Version: v1.1.0, Not v2.0.0

The Verification Engine is additive functionality. It is a new subcommand and a new flag on autofix. No existing command behavior changes. No existing config format changes. No breaking API changes. Per SemVer, this is v1.1.0.

A v2.0.0 bump would scare existing users and break anyone with refactron>=1.0,<2 in their requirements. Reserve v2.0.0 for when the core CLI interface needs fundamental restructuring.

# Part 3 — Verification Engine Architecture

This is the most important engineering work in the entire MVP. Everything else is polish. The Verification Engine is the reason v1.1.0 is a different product from v1.0.15.

## 3.1  The Inviolable Safety Rule

The Original File Is Never Modified During Verification All verification checks run against a temp file in an isolated subprocess. The real file is written to disk ONLY after safe_to_apply is True. This single rule — not a sandbox, not a container — is the safety guarantee.

## 3.2  Module Structure

refactron/verification/ ├── __init__.py ├── engine.py ← VerificationEngine (main orchestrator — called by AutoFixEngine) ├── result.py ← VerificationResult (locked data contract — define before any code) ├── report.py ← VerificationReport (human-readable CLI output) └── checks/ ├── syntax.py ← SyntaxVerifier (Check 1 — always runs, < 50ms) ├── imports.py ← ImportIntegrityVerifier (Check 2 — always runs, < 100ms) └── test_gate.py ← TestSuiteGate (Check 3 — runs when tests exist, 2–30s)

## 3.3  The VerificationResult Contract

Lock this dataclass before writing a single line of verification logic. Every downstream module — AutoFixEngine, CLI output, tests — depends on this schema. Do not change it once locked.

| Field | Type | Purpose |
| --- | --- | --- |
| safe_to_apply | bool | THE only field AutoFixEngine reads. False = nothing is written. No exceptions in code. |
| passed | bool | All checks completed without a blocking failure |
| checks_run | List[str] | Names of every check that executed in this run |
| checks_passed | List[str] | Names of checks that returned a clean result |
| checks_failed | List[str] | Names of checks that blocked the transform |
| blocking_reason | Optional[str] | Shown to developer when blocked — must be actionable, not a stack trace |
| confidence_score | float 0.0–1.0 | Composite confidence across all checks that passed |
| verification_ms | int | Total wall-clock time for the full verification run in milliseconds |
| skipped_checks | List[str] | Checks that were skipped (e.g. no tests found) — distinct from passed or failed |

## 3.4  The Three MVP Verification Checks

|  | Check Name | Speed | What It Catches |
| --- | --- | --- | --- |
| 1 | Syntax Validation | < 50ms Always runs | Parse errors, CST corruption from transform bugs, newly introduced eval()/exec() calls, import count drop |
| 2 | Import Integrity | < 100ms Always runs | Removed imports still used in code, new imports that cannot resolve, circular dependencies introduced |
| 3 | Test Suite Gate | 2–30s Runs if tests exist | Any test breakage in files that import the changed module. Import-graph mapped — NOT full suite. Hard kill at 45s. |

## 3.5  How Check 3 Maps Tests to Changed Files

Running the full test suite after every autofix is not practical. The Test Suite Gate uses an import-graph mapper to find only the tests that actually import the changed module.

- Build a reverse import graph at analysis time: for every .py file, record which modules it imports.

- When a file is transformed, look up that file in the reverse graph to find all files that import it.

- Filter those files to only test files (names starting with test_ or in a tests/ directory).

- Run only those test files via subprocess: pytest --timeout=30 -x -q <relevant_test_files>

- If no test files import the changed module — pass with note "No tests cover this module."

- If pytest exits non-zero for any reason — block. Show the first failing test output.

- Hard kill at 45 seconds regardless of outcome — never block a developer workflow.

## 3.6  The Atomic Write Protocol

This is the technical implementation of the safety rule from Section 3.1. The sequence is non-negotiable.

| 1 | Generate the transformed code in memory. The real file has not been touched. |
| --- | --- |
| 2 | Write transformed code to a temp file in the SAME directory as the target (same filesystem required for atomic move). |
| 3 | Run all 3 verification checks against the temp file path, not the real path. |
| 4 | If ANY check sets safe_to_apply = False: delete the temp file, show blocking_reason, restore from backup if needed. Done. |
| 5 | If safe_to_apply = True: call os.replace(tmp_path, real_path). This is atomic on POSIX — no partial write is possible. |
| 6 | Preserve original file permissions on the replaced file. |
| 7 | Delete the temp file in a finally block — it must never be left on disk regardless of outcome. |

# Part 4 — The 5-Week Execution Plan

⚠️ Why 5 Weeks Is The Right Number The previous 16-week plan was a v2.0 product roadmap. An MVP ships in 5 weeks. Repo connect is already done — this removes ~4 days from the original critical path. 5 weeks gives buffer for the hardest part (Test Suite Gate) without over-engineering everything else. Week 5 is validation, not building. You ship what Week 4 produces, not what Week 5 imagines.

PHASE 1 Stabilize What Exists Week 1 · Days 1–5

### Goal: Zero crashes running refactron analyze refactron/ on the library itself This is the stability baseline. No new features. No Verification Engine code. Just making what exists rock-solid. Day 1 — Exception Isolation for All Analyzers - Wrap every analyzer in try/except in the dispatcher — one bad AST node must NEVER crash the full run - TaintAnalyzer and DataFlowAnalyzer: on exception, emit a visible ⚠ warning showing the file and reason - Warning format: ⚠ TaintAnalyzer skipped src/api.py — Unsupported node (line 47). This file was NOT checked for taint. - Add skip_rate counter — track files analyzed vs skipped per analyzer run - If skip_rate > 10% at run end, add a summary warning in the CLI output Day 2 — Cache Hardening + Backup Validation - Replace mtime-only AST cache invalidation with SHA-256 file hash — mtime alone is unreliable - Add --no-cache flag for debugging and reproducibility in CI environments - Test BackupRollbackSystem when git is NOT initialized — verify plain file backup path works correctly - Add file integrity hash check before and after every transform — detect silent corruption Day 3 — Dry-Run Mode (Table-Stakes for Any Autofix Tool) - Add --dry-run flag to refactron autofix — shows unified diff, writes nothing to disk - Dry-run output format: coloured unified diff per file, summary of what would change - Add --diff flag as alias for --dry-run for discoverability - This is the single most important UX addition — no developer trusts autofix without preview Day 4 — Test Harness Construction - Create tests/fixtures/ directory with 5 Python files containing known issues: - fixture_sql_injection.py — raw SQL with f-string user input - fixture_unused_imports.py — 6 unused imports across 3 files - fixture_complexity.py — function with cyclomatic complexity 18 - fixture_bad_extract.py — function extraction that changes return type (known-bad transform) - fixture_safe_extract.py — function extraction that is provably safe (known-good transform) - Write integration test: full analyze → autofix → rollback cycle on fixture project passes Day 5 — Gate Check - Run: refactron analyze refactron/ — the library analyzing itself - Fix every crash, every confusing error message, every missing exception handler found - All 135+ existing tests must still pass — no regressions from Days 1–4 - Record baseline: how many files analyzed, how many skipped, what the output looks like ✅ Week 1 Gate — Must Pass Before Week 2 Starts refactron analyze refactron/ completes with zero crashes. All 135+ existing tests pass. TaintAnalyzer skip warnings are visible and correctly formatted. --dry-run shows a diff without writing any files..

PHASE 2 Build the Verification Engine Weeks 2–3 · Days 6–15

### Goal: Verification Engine blocks 100% of known-bad transforms in the fixture test suite This is the hardest engineering work in the MVP. Ten days. Three checks. One data contract. Nothing else. Days 6–7 — Lock the Contract, Write the Failing Test - Create refactron/verification/ directory structure as specified in Section 3.2 - Define VerificationResult in result.py — lock every field as specified in Section 3.3 - Write tests/verification/test_blocks_bad_transform.py — this test MUST fail on Day 6 - The fixture: fixture_bad_extract.py contains a function extraction that changes the return type - The test asserts that VerificationEngine.verify() returns safe_to_apply=False on this fixture - The entire Days 8–15 effort is making this single test pass. Days 8–9 — Check 1: Syntax Validation - SyntaxVerifier.verify(original_code, transformed_code) → VerificationResult - Step 1: Attempt libcst.parse_module(transformed_code) — ParserSyntaxError = block immediately - Step 2: CST round-trip — parse → unparse → re-parse. If second parse fails, CST was corrupted by transform - Step 3: AST walk on transformed code — block if any new ast.Call to eval/exec/os.system found - Step 4: Compare import counts — if transformed has fewer import statements, check if removed imports are still referenced - Target: < 50ms on a 500-line file. If slower, profile and optimise before moving to Check 2. Days 10–11 — Check 2: Import Integrity - ImportIntegrityVerifier.verify(original_path, transformed_code) → VerificationResult - Step 1: Extract all import statements from original and transformed using ast.walk() - Step 2: For every import that existed in original but is absent in transformed — check if that name is still referenced in the code. If yes, block. - Step 3: For every new import in transformed that was not in original — attempt importlib.util.find_spec(module_name). If returns None, block. - Step 4: Build directed import graph, run DFS cycle detection. If new cycle introduced, block. - Edge cases to handle: TYPE_CHECKING blocks, relative imports, conditional imports inside if statements — warn on these, do not block Days 12–14 — Check 3: Test Suite Gate - TestSuiteGate.verify(changed_file, transformed_code) → VerificationResult - Step 1: Write transformed_code to a NamedTemporaryFile in the same directory as changed_file (delete=False) - Step 2: Build reverse import graph from project root — find all test files that transitively import changed_file - Step 3: If no test files found → return VerificationResult with checks_passed=["test_gate"], note="No tests cover this module" - Step 4: Run subprocess.run(["pytest", "--timeout=30", "-x", "-q", *relevant_test_files], timeout=45, capture_output=True) - Step 5: returncode == 0 → pass. Any other returncode → block with first 500 chars of stdout as blocking_reason - Step 6: Always unlink temp file in finally block — no orphaned files on disk ever - Step 7: Hard kill: if subprocess times out at 45s → block with "Test suite gate timed out (45s limit)" Day 15 — Wire into AutoFixEngine + Integration Tests - AutoFixEngine calls VerificationEngine.verify(original_code, transformed_code, file_path) before every os.write call - If result.safe_to_apply is False: log result.blocking_reason, restore from backup, show in CLI output - If result.safe_to_apply is True: execute atomic write protocol from Section 3.6 - Run full fixture test suite: fixture_bad_extract must be blocked, fixture_safe_extract must be allowed - Verify that the inviolable safety rule holds: original file is never modified when any check fails ✅ Week 3 Gate — Must Pass Before Week 4 Starts VerificationEngine correctly blocks fixture_bad_extract.py (type-changing extraction). VerificationEngine correctly allows fixture_safe_extract.py (unused import removal). 100% accuracy on the complete fixture test suite — no exceptions. Original file integrity verified: never modified when safe_to_apply is False. test_blocks_bad_transform.py is now GREEN..

PHASE 3 Hero Commands + Output Quality + Real-World Testing Week 4 · Days 16–20

### Goal: pip install refactron && refactron analyze . produces useful, verified output in under 2 minutes Engineering is done. This week is about whether a developer who has never seen Refactron can use it without help. Day 16 — Output Quality Overhaul - Group issues by file, then by severity: CRITICAL → HIGH → MEDIUM → LOW - Show the problematic line of code inline beneath each issue — not just a line number - Add summary line at the bottom: "3 critical · 7 high · 14 medium (run --autofix --verify to fix 16)" - Add --format json for CI parsing and script consumption - Add --fail-on CRITICAL flag for CI quality gate exit codes (exits 1 if any CRITICAL found) - Error messages: replace every stack trace with a human-readable message + suggested action Day 17 — refactron verify as Standalone Command - refactron verify <file> --against <original> — standalone command that runs all 3 checks independently - Output format: - ✅ Syntax check (12ms) - ✅ Import integrity (8ms) - ✅ Tests passed (ran 4 test files in 6.2s) - Safe to apply. Confidence: 94.1% ¦ Total: 6.3s - This command works in CI on any PR that touches Python files — independent of autofix - This is the CI/CD integration story for the MVP — document it prominently Days 18–19 — Real-World Repo Testing Run Refactron on 5 real open-source Python repos. Do not ship until all 5 pass without crashes. Repository; What to Test For; Success Criteria. Flask (80k lines); Analyzer coverage, TaintAnalyzer skip rate, import graph accuracy; Zero crashes. Skip warnings displayed correctly.. Requests (15k lines); Output quality, issue grouping, summary accuracy; Clean output in under 30 seconds.. FastAPI (40k lines); Autofix dry-run, diff quality, no false positives on modern syntax; Diff is readable and correct.. Httpx (25k lines); Verification Engine on real autofix candidates; Blocks 0 good transforms. Allows safe ones.. Black (30k lines); Self-hosting edge case — a formatter formatting itself; Zero crashes. Ironic but critical.. Day 20 — CLAUDE.md Update + v1.1.0 Pre-Release - Update CLAUDE.md to include refactron/verification/ directory, VerificationResult contract, and the inviolable safety rule - Add verification module architecture to CLAUDE.md architecture section — Claude Code needs this context - Create CHANGELOG.md entry for v1.1.0 listing all new capabilities - Publish v1.1.0-beta.1 to TestPyPI — verify install and basic commands work on a clean machine - Do NOT publish to PyPI yet — Week 5 validation gates the real release ✅ Week 4 Gate — Must Pass Before Week 5 Starts Fresh pip install on a real Python project → useful output in under 2 minutes. refactron verify works as a standalone CI command. Zero crashes on all 5 real-world repos. All error messages are human-readable — no stack traces visible to end users. v1.1.0-beta.1 installs cleanly from TestPyPI..

PHASE 4 Real User Validation → Ship v1.1.0 Week 5 · Days 21–25

### Goal: 3 of 5 external developers say "I would use this on my production codebase" You are not building this week. You are watching real developers use what you built and deciding whether it is ready to ship. Days 21–22 — Find and Brief 5 Target Developers - Profile: senior engineers at scale-ups, 50k–500k line Python codebases, real technical debt pain - Not colleagues who will be polite. Developers who will tell you when something is broken. - Brief: "Install it, run it on your codebase, tell me what happens. I will not explain anything." - Give zero guidance — the points of confusion they hit are your next release priority list - Record sessions (with permission) or pair silently — do not explain, do not interrupt Days 23–24 — Observe, Document, Decide - Watch where they get confused — that is a UX bug, not user error - Watch what they try first — that tells you what your mental model of the product is wrong about - Watch what makes them say something positive — that is your actual value proposition - Document every piece of feedback verbatim — this becomes the v1.2.0 backlog - Track: crashes found, confusing outputs, missing docs, unexpected behaviors Day 25 — The Go/No-Go Decision SHIP — Conditions Met; DO NOT SHIP — Fix First. 3+ of 5 say "I would use this on my real codebase"; Fewer than 3 of 5 validate — find the blocking problem. Zero P0 crashes during any user session; Any crash that a user hits during testing. Verification Engine blocks at least 1 real bad transform; Verification engine is bypassed or throws. At least 1 developer asks "When can my team get this?"; Users finish sessions confused about what the tool does. - If SHIP: Publish v1.1.0 to PyPI. Post to Hacker News Show HN. Write the launch blog post on refactron.dev/blog. - If NO GO: Do not publish. Fix the single most blocking issue found. Retest with 2 of the same developers. Re-evaluate. ✅ Week 5 Gate — The MVP Is Shipped 3 of 5 external developers validated the core value proposition. Zero P0 crashes during all user sessions. v1.1.0 published to PyPI. Launch blog post live on refactron.dev/blog. Show HN post submitted..

# Part 5 — How Refactron Is Different

## 5.1  The Only Column That Matters

Every competitor has at least one of these columns. No competitor has all five. The Verifies column is empty across the entire market. That is the product.

| Tool | Finds | Fixes | Verifies | Learns | Offline CI |
| --- | --- | --- | --- | --- | --- |
| Claude Code | ~ | ✅ | ❌ | ❌ | ❌ |
| Cursor | ~ | ✅ | ❌ | ~ | ❌ |
| GitHub Copilot | ~ | ~ | ❌ | ~ | ❌ |
| Amazon Q | ✅ | ~ | ❌ | ❌ | ~ |
| SonarQube | ✅ | ❌ | ❌ | ❌ | ✅ |
| Semgrep | ✅ | ❌ | ❌ | ❌ | ✅ |
| Bandit | ~ | ❌ | ❌ | ❌ | ✅ |
| Refactron v1.1.0 | ✅ | ✅ | ✅ | ❌ | ✅ |

💡 The Research-Backed Positioning Numbers AI tools break code in 63% of refactoring attempts — CodeScene, 100,000+ samples No single SAST tool detects more than 40% of real-world Python vulnerabilities — ICSE 2026 Developers with AI tools were 19% slower, but believed they were 20% faster — METR 2025 RCT Semgrep's experimental autofix produces incorrect code in 3.6% of cases — no verification step These numbers are your entire marketing message. Lead with them.

## 5.2  Claude Code Is Not a Competitor

This distinction matters for positioning and should be part of every conversation about Refactron.

| Claude Code | Refactron |
| --- | --- |
| You prompt it conversationally | Runs automatically — no prompting |
| You review every diff manually | Verification Engine proves it is safe |
| Non-deterministic — different result each run | Deterministic — identical result every time |
| Requires Anthropic API to function | Fully offline — air-gapped CI ready |
| No static analysis engine | Deep taint, data flow, CFG analysis |
| No CI/CD quality gates | Native PR blocking on CRITICAL issues |
| A smart colleague you pair with | A safety inspector that runs autonomously |
| These are not competing. Claude Code = active pairing. Refactron = autonomous safety enforcement. | A developer can use both in the same workflow without conflict. |

# Part 6 — Post-MVP Backlog (Priority Order)

Do not start any of these until the Week 5 gate is cleared and real user feedback is in hand. The order below is based on what the research says has the most impact, not on what is most interesting to build.

| # | Feature | Why This Order | Success Signal | v |
| --- | --- | --- | --- | --- |
| 1 | Harden TaintAnalyzer + DataFlowAnalyzer | Skip rate data from real users will show which AST patterns to fix. Build this based on evidence, not guesses. | Skip rate drops below 5% on real repos | v1.2 |
| 2 | Semantic Equivalence Check (Check 4) | Deepest verification layer. Only viable after Test Suite Gate is proven solid across real codebases. | Blocks 1 transform that test gate missed | v1.2 |
| 3 | LLM Suggestions (Groq, hardened) | Intelligence on top of proven safety. Never the other way. LLM = advisor, never operator. | 80%+ suggestion approval rate in user testing | v1.3 |
| 4 | RAG Context (ChromaDB, project-aware) | Reduces LLM hallucinations 60–80%. Only valuable once the LLM layer is stable. | Measurable suggestion quality improvement | v1.3 |
| 5 | SARIF Output | Single biggest enterprise CI/CD unlock. GitHub Advanced Security, Azure DevOps, GitLab all consume it. | Passes GitHub Advanced Security validation | v1.4 |
| 6 | Pattern Learning Engine | Needs real user accept/reject data to produce anything. Useless before you have users. | Measurable noise reduction after 30 days | v1.5 |
| 7 | refactron init Command | Quality of life — auto-detect framework, build RAG index, write config. Not needed to prove core value. | Time-to-first-output under 90 seconds | v1.5 |
| 8 | Type Consistency (mypy, Check 5) | Optional verification layer. Configurable, default off. Catches type regressions from refactors. | Zero new false positives on real codebases | v1.5 |
| 9 | VSCode Extension | Only after CLI is perfect. Extension is CLI under the hood. Builds on all the above. | 500+ installs in first month | v2.0 |

# Part 7 — Non-Negotiables and Today's Actions

## 7.1  Five Rules That Cannot Be Broken

These are architectural invariants and process rules. If any of them slip, the MVP is not a safety-first product.

| 1 | Original file never touched during verification | All checks run against a temp file. The real file is written ONLY after safe_to_apply is True. This must be enforced in code — no way to bypass it. |
| --- | --- | --- |
| 2 | Verification blocks 100% of known-bad transforms | One bad transform slipping through destroys trust permanently. 99% accuracy is not acceptable for a safety-first tool. Validate against fixtures every CI run. |
| 3 | Zero crashes on all 5 real-world repos before shipping | Run on Flask, Requests, FastAPI, Httpx, and Black before v1.1.0 goes to PyPI. Fix every crash found. No exceptions. |
| 4 | --dry-run shows diff before any write | Developers must see what will change before anything changes. No way to bypass this. Autofix without dry-run is not an MVP feature. |
| 5 | External user validation before PyPI publish | 3 of 5 external developers must validate. Internal testing is not validation. The people who built it cannot be the only people who test it. |

## 7.2  The Three Actions for Today — Right Now

| 1 | Run: refactron analyze refactron/ | Point the library at itself. Every crash is Day 1 work. This is the fastest way to find what needs fixing before building anything new. |
| --- | --- | --- |
| 2 | Create result.py and lock VerificationResult | Define every field in the dataclass. Lock it. Every module downstream depends on this contract. Build nothing else until it is locked. |
| 3 | Write test_blocks_bad_transform.py — make it fail | tests/verification/test_blocks_bad_transform.py must fail today. That failing test is the target. Weeks 2–3 are about making it pass. |

The entire MVP is one sentence: "I ran Refactron on my production codebase. It found real issues, fixed the safe ones, and proved — with evidence — that nothing would break." Build only what is required for a developer to say that sentence. Repo connect is done. The plan is final. Open the terminal.